🧬 PHARMA-AI

Product Requirements Document
& Team Task Board

From Molecule to Medicine in Seconds

AI-Driven Optimization of Formulation Science
& PK-Compatible Dosage Forms

Team: Rishav · Shantanu · Aditya · Ani · Vaibhav · Himanshu
Date: March 12, 2026

# Executive Summary

PHARMA-AI is a full-stack web platform that transforms pharmaceutical formulation science by delivering comprehensive drug analysis in under 30 seconds. Given a SMILES string (the universal chemical language), it returns AI-powered predictions for solubility, excipient selection, stability, and pharmacokinetics — with interactive 3D visualization and PDF reports.

The vision: Expand from a hackathon-grade prototype into a life-saving platform that pharmaceutical companies, researchers, and clinicians can rely on to accelerate drug development — cutting weeks of work into seconds.

# Current State Analysis

## Technology Stack

| Layer | Technology | Status |
| --- | --- | --- |
| Frontend | React 18 SPA, Tailwind CSS, inline styles | ✅ Functional |
| Backend | FastAPI (Python 3.11), Llama-3.3-70B via HuggingFace | ✅ Functional |
| 3D Viewer | 3Dmol.js via PubChem SDF retrieval | ✅ Functional |
| Database | MongoDB (Motor async driver) | ✅ Functional |
| PDF Export | jsPDF client-side generation | ✅ Functional |
| Drug Database | 30 hardcoded drugs in server.py | ✅ Functional |

## Current Files & Components

| File | Size | Purpose |
| --- | --- | --- |
| LandingPage.js | 348 lines | Hero, DNA helix, drug search, SMILES input, 3D preview, analysis form |
| AnalysisPage.js | 729 lines | 4-panel glassmorphism dashboard, charts, PDF export |
| MoleculeViewer.js | 266 lines | Interactive 3D WebGL viewer with 4 render styles |
| DNAHelix.js | ~100 lines | CSS-only 3D double helix animation |
| server.py | 673 lines | Full backend: routes, drug DB, AI analysis, PubChem proxy |

## Identified Gaps & Pain Points

| Gap | Impact | Priority |
| --- | --- | --- |
| No user authentication | Can't save personal analysis history | 🔴 High |
| No drug comparison (side-by-side) | Critical missing feature for researchers | 🔴 High |
| No mobile responsiveness | Landing page breaks on mobile | 🟡 Medium |
| Monolithic AnalysisPage.js (729 lines) | Hard to maintain & extend | 🟡 Medium |
| No loading skeleton / progress states | UX feels rough during 15-25s AI wait | 🟡 Medium |
| No error recovery (AI retries) | Single failure = dead end | 🟡 Medium |
| No analysis history page | Data saved to MongoDB but unretrievable in UI | 🔴 High |
| No SMILES validation | Invalid input wastes AI API calls | 🟡 Medium |
| Inline styles everywhere | Maintenance difficulty | 🟢 Low |

# Team Roster & Roles

| Member | Role | Focus Area |
| --- | --- | --- |
| Rishav | Full-Stack Lead | Backend architecture, API security, daily vulnerability checks |
| Shantanu | Frontend Specialist | UI/UX, design polish, animations, responsiveness |
| Aditya | QA & Documentation Lead | Testing, docs, environment config, code quality |
| Ani | Product Engineer | Feature strategy, UX flows, integrations, product decisions |
| Vaibhav | Data Engineer | Data pipelines, analysis engine, data collection & processing |
| Himanshu | Database Engineer | Drug database expansion (+10 drugs/week from DrugBank) |

# 🔥 Rishav — Full-Stack Lead & Security

Owns backend, critical features, and daily vulnerability audits.

### Daily Responsibilities

Daily vulnerability check — Scan backend for dependency CVEs, API key exposure, injection risks

Code review — Review all PRs before merge (especially backend changes)

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| R-1 | Refactor server.py — Split 673-line monolith into modular files: routes/, models/, services/ai_engine.py, data/drug_database.py | 🔴 High | Medium | 1.5 days | ☐ |
| R-2 | SMILES Validation — Add server-side SMILES format validation before hitting the AI API | 🔴 High | Easy | 0.5 day | ☐ |
| R-3 | API Rate Limiting — Add rate limiting middleware to prevent abuse | 🔴 High | Easy | 0.5 day | ☐ |
| R-4 | Input Sanitization — Ensure all /api/analyze inputs are sanitized against injection | 🔴 High | Easy | 0.5 day | ☐ |
| R-5 | Error Handling & Retry — Add AI API retry logic (max 2 retries) with exponential backoff | 🟡 Medium | Medium | 1 day | ☐ |
| R-6 | Environment Security Audit — Ensure no API keys in code, rotate HF_API_KEY, validate .env gitignored | 🔴 High | Easy | 0.5 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| R-7 | User Authentication — JWT auth system (FastAPI + React) with signup/login/logout | 🔴 High | Hard | 3 days | ☐ |
| R-8 | Drug Comparison API — Build POST /api/compare endpoint for side-by-side analysis | 🔴 High | Hard | 2 days | ☐ |
| R-9 | CORS Hardening — Restrict CORS to specific frontend origins (replace wildcard *) | 🟡 Medium | Easy | 0.5 day | ☐ |
| R-10 | HTTPS & Security Headers — Add X-Content-Type-Options, X-Frame-Options, CSP headers | 🟡 Medium | Easy | 0.5 day | ☐ |

# ⚡ Shantanu — Frontend Specialist

Owns everything the user sees — design, UX polish, and visual wow factor.

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| S-1 | Refactor AnalysisPage.js — Break 729-line file into: SolubilityPanel, ExcipientPanel, StabilityPanel, PKPanel, MoleculeOverview, DrugInfoBar | 🔴 High | Medium | 1.5 days | ☐ |
| S-2 | Loading Experience Overhaul — Step-by-step progress: Parsing structure → Computing solubility → Selecting excipients → Forecasting stability → Modeling PK | 🔴 High | Medium | 1.5 days | ☐ |
| S-3 | Mobile Responsive Design — LandingPage + AnalysisPage fully responsive (768px, 1024px breakpoints) | 🟡 Medium | Medium | 2 days | ☐ |
| S-4 | Hover & Micro-animations — Scale/glow effects on GlassCards, fade-in on scroll | 🟢 Low | Easy | 1 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| S-5 | Drug Comparison UI — Side-by-side comparison page with overlaid PK curves (pairs with R-8) | 🔴 High | Hard | 2.5 days | ☐ |
| S-6 | Analysis History Page — "My Analyses" list view with search, filter, click-to-reopen | 🟡 Medium | Medium | 2 days | ☐ |
| S-7 | Interactive Onboarding Tour — First-time user tooltip walkthrough | 🟢 Low | Easy | 1 day | ☐ |
| S-8 | Dark/Light Theme Toggle — CSS variables swap for light mode option | 🟢 Low | Medium | 1 day | ☐ |

# 📝 Aditya — QA & Documentation Lead

Ensures the product works, is well-documented, and properly configured.

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| A-1 | Backend Unit Tests — pytest tests for all API routes: GET /api/drugs, POST /api/analyze (mock AI), GET /api/molecule3d, GET /api/analyses | 🔴 High | Easy | 1.5 days | ☐ |
| A-2 | Frontend Component Tests — React Testing Library tests for LandingPage form, MoleculeViewer states, DB search dropdown | 🟡 Medium | Medium | 1.5 days | ☐ |
| A-3 | Update README.md — Fix outdated info (says GPT-4o but uses Llama-3.3), add troubleshooting, screenshots | 🔴 High | Easy | 0.5 day | ☐ |
| A-4 | Environment Setup — Create .env.example files, add docker-compose.yml for one-command setup | 🟡 Medium | Easy | 1 day | ☐ |
| A-5 | SEO & Meta Tags — Add title, meta description, Open Graph tags for social sharing | 🟢 Low | Easy | 0.5 day | ☐ |
| A-6 | Error Boundary Components — Wrap each analysis panel in React error boundaries | 🟡 Medium | Easy | 0.5 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| A-7 | Integration Tests — E2E: submit SMILES → verify response structure → check MongoDB write | 🟡 Medium | Medium | 1.5 days | ☐ |
| A-8 | API Documentation — Polish auto-generated OpenAPI/Swagger docs from FastAPI | 🟡 Medium | Easy | 0.5 day | ☐ |
| A-9 | Test Coverage Report — Set up pytest-cov, target 80%+ backend coverage | 🟡 Medium | Easy | 0.5 day | ☐ |
| A-10 | Accessibility Audit — Add aria-labels, keyboard nav, screen reader support | 🟢 Low | Medium | 1 day | ☐ |

# 🎯 Ani — Product Engineer

Thinks in user journeys — designs features that transform a prototype into a product.

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| N-1 | Analysis Dashboard Redesign — UX flow for "My Analyses": card layout, favoriting, notes, sorting | 🔴 High | Medium | 2 days | ☐ |
| N-2 | Shareable Report Links — Unique URL generation for each analysis, copy-to-clipboard, social sharing | 🔴 High | Medium | 1.5 days | ☐ |
| N-3 | User Journey Mapping — Create user flow diagrams: new user → first analysis → comparison → share | 🟡 Medium | Easy | 1 day | ☐ |
| N-4 | Feature Prioritization Doc — Prioritized backlog with RICE framework impact/effort scoring | 🟡 Medium | Easy | 0.5 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| N-5 | Drug Interaction Checker — UX for checking drug-drug interactions: input 2+ SMILES → show risks | 🔴 High | Hard | 3 days | ☐ |
| N-6 | Feedback & Rating System — Users rate AI accuracy (👍/👎 + comment). Store for training signal | 🟡 Medium | Medium | 1.5 days | ☐ |
| N-7 | Analytics Dashboard — Usage stats: total analyses, popular drugs, avg latency, retention | 🟡 Medium | Medium | 2 days | ☐ |
| N-8 | Batch Analysis Flow — UX for CSV upload of SMILES → progress bar → batch report download | 🟡 Medium | Medium | 1.5 days | ☐ |

# 📊 Vaibhav — Data Engineer

Owns data pipelines, analysis collection, and scaling the data infrastructure.

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| V-1 | MongoDB Schema Design — Proper collections: users, analyses, comparisons, feedback. Add indexes | 🔴 High | Medium | 1.5 days | ☐ |
| V-2 | Analysis Data Pipeline — Enrich results: auto-tag BCS class, flag outliers, compute confidence | 🔴 High | Hard | 2.5 days | ☐ |
| V-3 | PubChem Data Scraper — Bulk-fetch drug properties (MW, LogP, pKa, SMILES) and populate DB | 🟡 Medium | Medium | 1.5 days | ☐ |
| V-4 | Data Validation Layer — Validate AI-returned JSON matches expected schema before MongoDB save | 🔴 High | Easy | 1 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| V-5 | Analytics Collection — Log: analysis count per drug, avg latency, error rates, popular SMILES | 🟡 Medium | Medium | 1.5 days | ☐ |
| V-6 | Data Export API — GET /api/export endpoint to download analysis data as CSV/JSON | 🟡 Medium | Easy | 1 day | ☐ |
| V-7 | Redis Caching Layer — Cache AI results by SMILES hash (avoid re-running identical queries) | 🔴 High | Medium | 2 days | ☐ |
| V-8 | Backup & Recovery — MongoDB backup strategy (daily snapshots, point-in-time recovery) | 🟡 Medium | Medium | 1 day | ☐ |

# 💊 Himanshu — Database Expansion

Grows the drug database by 10+ drugs every week from DrugBank/PubChem.

### Weekly Recurring

Weekly: Add 10 new drugs to DRUG_DATABASE in server.py each week — copy from DrugBank with verified SMILES, MW, LogP, pKa, BCS class, therapeutic class, route

## Sprint 1 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| H-1 | Week 1: Cardiovascular — Add: Diltiazem, Verapamil, Digoxin, Spironolactone, Propranolol, Nifedipine, Carvedilol, Ramipril, Candesartan, Bisoprolol | 🟡 Medium | Easy | 1 day | ☐ |
| H-2 | Week 2: Anti-infective — Add: Azithromycin, Levofloxacin, Fluconazole, Acyclovir, Oseltamivir, Rifampicin, Trimethoprim, Nitrofurantoin, Clindamycin, Vancomycin | 🟡 Medium | Easy | 1 day | ☐ |
| H-3 | SMILES Verification Script — Python script to validate all SMILES in DB (length, brackets, chars) | 🟡 Medium | Easy | 0.5 day | ☐ |
| H-4 | Drug Category Tags — Add category field (Cardiovascular, CNS, Anti-infective, Oncology, etc.) | 🟢 Low | Easy | 0.5 day | ☐ |

## Sprint 2 Tasks

| # | Task | Priority | Difficulty | Est. Time | Status |
| --- | --- | --- | --- | --- | --- |
| H-5 | Week 3: CNS — Add: Levetiracetam, Carbamazepine, Valproic Acid, Lithium, Risperidone, Quetiapine, Duloxetine, Venlafaxine, Bupropion, Escitalopram | 🟡 Medium | Easy | 1 day | ☐ |
| H-6 | Week 4: Oncology — Add: Imatinib, Erlotinib, Sorafenib, Sunitinib, Capecitabine, Cyclophosphamide, Doxorubicin, Paclitaxel, Cisplatin, Rituximab | 🟡 Medium | Easy | 1 day | ☐ |
| H-7 | DrugBank Integration — Research DrugBank API for automated drug property fetching (with Vaibhav) | 🟢 Low | Easy | 1 day | ☐ |
| H-8 | Database README — Document DB format, required fields, how to add new entries | 🟢 Low | Easy | 0.5 day | ☐ |

# Cross-Team Milestones

| Milestone | Target Date | Owner(s) | Dependencies |
| --- | --- | --- | --- |
| Backend refactored into modules | End of Week 1 | Rishav | None |
| Frontend components split | End of Week 1 | Shantanu | None |
| 80%+ test coverage | End of Week 2 | Aditya | Rishav (R-1) |
| Drug database at 50 drugs | End of Week 2 | Himanshu | None |
| MongoDB schema finalized | End of Week 1 | Vaibhav | None |
| Comparison feature live | End of Week 4 | Rishav + Shantanu | R-8, S-5 |
| Shareable links working | End of Week 3 | Ani | R-1 |
| Auth system deployed | End of Week 6 | Rishav | R-1 |
| Drug database at 70 drugs | End of Week 4 | Himanshu | None |
| Demo-ready product | End of Week 6 | All | All above |

# Future Enhancement Roadmap

## Phase 2: Enhanced Science (Weeks 3-6)

| Enhancement | Impact | Effort |
| --- | --- | --- |
| RDKit WebAssembly — Generate 3D coords offline (no PubChem needed for experimental drugs) | 🔴 Critical | 2 weeks |
| ADMET ML Models — Dedicated ML models for absorption, distribution, metabolism, excretion, toxicity | 🔴 Critical | 3 weeks |
| Dissolution Profile Prediction — USP Apparatus I/II simulation | 🟡 High | 1 week |
| Molecular Descriptor Calculator — TPSA, HBD, HBA, rotatable bonds in-browser | 🟡 High | 1 week |

## Phase 3: Platform Features (Weeks 7-12)

| Enhancement | Impact | Effort |
| --- | --- | --- |
| Team Collaboration — Workspaces, comments on analyses, shared projects | 🟡 High | 3 weeks |
| ELN Integration — Connect to electronic lab notebooks (Benchling, CDD Vault) | 🟡 High | 2 weeks |
| Batch Analysis — Upload CSV of SMILES → get batch report | 🔴 Critical | 1 week |
| API Keys for External Use — Allow programmatic access for pharma companies | 🟡 High | 1 week |
| Real-time Notifications — WebSocket alerts when analysis completes | 🟢 Medium | 1 week |

## Phase 4: Regulatory Intelligence (Weeks 13-20)

| Enhancement | Impact | Effort |
| --- | --- | --- |
| ICH M9 Biowaiver Assessment — Auto-determine if 505(b)(2) or ANDA pathway is viable | 🔴 Critical | 4 weeks |
| FDA/EMA Pathway Recommendations — AI recommends regulatory filing strategy | 🔴 Critical | 3 weeks |
| Scale-up Feasibility Scoring — Lab → Pilot → Commercial manufacturing assessment | 🟡 High | 2 weeks |
| GMP Compliance Checker — Flag issues that would fail GMP audit | 🟡 High | 2 weeks |

## Phase 5: Life-Saving Expansion (Months 6+)

Drug Repurposing Engine — Analyze existing drugs for new therapeutic applications

Pediatric Formulation Module — Age-appropriate dosage form recommendations

Tropical Disease Fast-Track — Priority analysis for malaria, TB, neglected diseases

Open-Source Drug Database — Community-contributed SMILES + validation data

AI Clinical Trial Designer — Suggest Phase I protocol based on PK predictions

# Success Metrics

| Metric | Current | Target (3 months) |
| --- | --- | --- |
| Drug database size | 30 drugs | 100+ drugs |
| Analysis latency | 15-25s | <15s (cached) |
| Pages | 2 | 5+ |
| Mobile support | ❌ Broken | ✅ Full responsive |
| User accounts | None | Auth system |
| Test coverage | Minimal | 80%+ backend |
| Drug comparison | None | Side-by-side |
| Sharable links | None | Unique URLs |

6 minds, 1 mission:
From Molecule to Medicine in Seconds 🧬